## Slide 1
GOES-U GLM Status
Marc Rafal GLM Instrument Manager
2022 GLM Science Meeting
Huntsville, Alabama
Notes: NOTES: -
Remove special topics from agenda

## Slide 2: GOES-U Key Milestones
Jan 2022 GLM Installed on GOES-U
Jul 2022 Pre-Environmental Review
Sep 2022 TVAC
Oct 2023 Pre-Ship Review
Dec 2023 Ship
Apr 2024 Launch on Falcon Heavy
May 2024 Start Post Launch Tests

## Slide 3: GLM FM4
FM4 has same performance enhancements as FM3
  Stray Light Mitigations
  Increased Detection Efficiency
    Reduced overshoot/undershoot at high contrast boundaries
    Reduced system noise
Instrument Level Tests Complete
Installed on GOES-U
Ready for Spacecraft Environments

## Slide 4: GOES-U/FM4 Remaining Activities
GOES-U TVAC
  CPTs/LPTs at each plateau
  ETE tests
GOES-U Mechanical Environments
  Post-mechanical LPT
GOES-U EMI
Launch Base Activities
  LPT and Pad Aliveness Test
GOES-U PLT
  Expected to use substantially the same test structure as GOES-18 currently underway
  PLT completed at the test location
    No split PLT
GOES-U– Inside chamber (view from top)
GOES-U Pre-lift
Notes: PS-PVR = ?